# EXHIBIT B

MUTUAL SUCCESS PLAN

- Purpose.This is a short-term pilot between Ackman-Ziff and Lev. The goal is to explore Lev’s platform, assess workflow fit, and determine whether broader adoption makes sense. There is no commitment to a full rollout at this stage.

- Overview.

| Milestone | Details |
| --- | --- |
| Start Date | Feb 2, 2026 |
| Length | 90 days |
| Decision Date | April 30, 2026 (Go / No-Go decision) |

- Stakeholders.

| Party | Role | Name/Details |
| --- | --- | --- |
| Lev | Account Lead | Ofir Shalom |
| Lev | Account Manager | Ryan Sprouls |
| Ackman-Ziff | Project Owner | Jonathan Stern |
| Ackman-Ziff | Executive Sponsor | Simon Ziff |
| Ackman-Ziff | Technical Lead | TBD |
| Ackman-Ziff | Phase 1 User | Christine Zivkovic – Managing Director, New York |

- Phase 1: Pilot / Proof of Concept.

- Scope.

| Item | Details |
| --- | --- |
| User | Christine Zivkovic |
| Cost | $1,000/month |
| Access Includes | Lender matching tools Contact profiles List exports |

- Primary Use Cases.

- Gut-checking lender lists for accuracy

- Identifying overlooked or missing lenders on active deals

- Finding contacts for known lenders not in CRM

- Discovering new capital sources (especially on complex or non-core deals)

- Success Criteria.

- Lender and contact information is accurate, current, and relevant

- Christine can find lenders she wouldn’t have thought of manually

- Lender research time reduced (e.g., hours vs. days for new geos or bridge deals)

- Lev highlights missing lenders or contacts AZ wasn’t tracking

- Phase 2: Proof of Scale (Only triggered if Phase 1 proves value).

- Goal.Validate how Lev performs when scaled across teams and workflows. This is not a full rollout. It's a structured test to show Lev can deliver value more broadly without overhauling AZ's system.

- Scope.

| Item | Details |
| --- | --- |
| Users | 3-5 total |
| Start Date | Upon internal alignment |
| Decision Date | 60-90 days after kickoff |
| Cost | Platform Access Fee (includes first user): $1,000/month Additional Users: $250/user/month |
| Term | Minimum 12-month commitment |

- Success Criteria.

- At least 3 deals launched through Lev

- Workflow improvements across teams or offices

- Evidence that Lev can co-exist with current systems and processes

- Outcome.Leadership can evaluate whether to keep usage limited to these teams or expand Lev access more broadly.

- Phase 3: Full Deployment (Future State).

- Goal.Company-wide rollout to all capital markets users with standardized workflows across teams.

- Success Criteria.

- Full institutional adoption

- Unified process

- Long-term platform integration

- Key Milestones for Phase 1.

| Milestone | Description | Owner | Target Date | Status |
| --- | --- | --- | --- | --- |
| Kickoff | Align on goals, success criteria, and pilot timeline | Lev & Jonathan Stern | Jan 2026 | In Progress |
| Account Set Up | Go over initial details about Lev, understand team composition & identify pilot users | Lev & Christine | Feb 2026 | Pending |
| Initial Usage | Christine starts using Lev to test lender search, gut-check lists, and explore | Christine | Feb - Apr 2026 | Pending |
| Bi-Weekly Check ins | Review activity, gather feedback, provide light support | Lev & Christine | Feb - Apr 2026 | Pending |
| Mid-Pilot Review | Sync to review what’s working, flag blockers, and align on next phase readiness | Lev & Jonathan + Christine | Mar 2026 | Pending |
| Final Review | Compare outcomes to success criteria and discuss whether to move to Phase 2 | Lev & Jonathan, Christine, Simon | Apr 2026 | Pending |
| Decision Point | Align on go/no-go decision | Simon + Jonathan | By Apr 2026 | Pending |